Page 1
Title
Work type: Interactive graphical computer program in Processing
Name: Elliot Chandler
Work Description: This project is to develop an ecosystem of simple virtual creatures that when together look pretty and do interesting actions. It can provide
Page 2
Page 3
Page 4
NMD430 Project Roadmap Template

Roadmap
Final feature / task	Current status	Completion (%)	Time (h)
			Planned	Spent
Creature template and management	done	100		~1
Creatures that disperse themselves (template behavior for all)	If I stop trying to calculate physics for them, it should go faster.	10	10	~5
Creature that changes shape		0	1	0
Creature that changes color		0	1	0
Creature that eats other creatures		0	5	0
Creatures that breed	The dispersing creatures breed now, I just need to split it from them.	50	1	<1
Creature that can evolve using genetic combination and mutation	Sort of begun since library is available	1	20	0
Creature that can take many shapes		0	15	0
Creature that can have transparency (e.g. transparent gradient creatures)		0	15	0
Creatures that change over time based on overall ecosystem: less active with less light, etc.	Need to define the ideas better	0	10	0
Sun that goes around instead of bouncing (low priority and kind of hard)	Sun bounces up and down	50	5	~1 or 2
Creatures that can combine with creatures near them (probably hard I bet, probably won’t try this)		0	[30]	0

Total			83	9?

Page 5
Appendix

- Page 1 (Description)
- Title of piece
- Type of project (app, tool, experiment, upgrade, library, fork) (see below)
- Your name
- 300 words description of the work
- 300 words describing your intention: here you should explain why you want to make this particular project
  - Avoid sentences such as “I chose to make a game of Pong because I loved the original game of Pong” or “I did a software using genetic algorithms because it is cool”.
  - You need to explain why you loved the Pong game or why GAs are “cool” in the first place. This is usually done by situating your idea within a larger frame. Eg. “I chose to do a modified version of Pong. I have always been fascinated by how classic video games like Pong are still shaping our collective imagination nowadays. The main twist on the original game is the fact hat the ball will have a life of its own, moving in unexpected way. This will allow me to explore how steering techniques can influence the gameplay and make it more challenging.”
Page 2 (Framing) Choose 3 works that inspired your project and/or that are similar to it or to some aspects of it. For each work give:
- the URL of the project or the bibliography reference
- Short description (100 words) in your own words (no copy-paste)
Page 3 (Software architecture) A diagram showing the organization of your classes (for example you can use UML). You should also include other schematics if you have multiple components communicating with one another (eg. Wekinator communicating with a Processing sketch through OSC).
Page 4 (Roadmap)
- A detailed list of all planned features for your final project
- An estimate (in hours) of how much time you estimate for each of these features (*)
- The current completion of these features (eg. in %)
- The number of hours spent thus far on each feature
- You can use the following template as an example or you can use your own chart: ODT DOC
Page 5 (Calendar)
- Make a schedule for the different features to implement for your project.
- Your calendar should take into account the following deadlines:
  - April 25th 23rd: Prototype presentation
  - May 2nd: Final project presentation
- You can either use a calendar, a Gantt chart or any other representation that will allow me (and you) to know at what point in time you should have completed which feature. The schedule should make sense with respect to your roadmap and your workload.
Appendix (Sketches/images)
- The sketches you did in preparation of your project
- One or more screenshots if you have already made some mockups/experiments/prototypes
- Links to videos / videocasts that you did of y