Agile Process
for software development team management
What is agile software development?
What advantages does it bring?
Where is it appropriate?
[Speaker Notes: The “Agile Process” is a strategy for software development team management. I will discuss what it is, what its advantages are, and what situations call for it.]

---
What is agile software development?
Project management strategy
Develop useful software despite frequently changing requirements
Fewer known goals and documentation
“Iterations” (“sprints”) of work
[Speaker Notes: A strategy for project management in software development teams working for corporate clients Intended to let a team develop useful software without knowing exactly what it is supposed to do at the start of the project, adapting to frequently changing requirements (hence “agile”) To adapt quickly, avoids predefined end goals or detailed documentation Work happens usually in one to four week “iterations”, also called “sprints”, of a predetermined duration, after which a working product is demonstrated to the client Most planning is done on a per-iteration basis by the team members, rather than by management]

---
What advantages does agile software development bring?
Work collaboratively with clients
Avoid expensive losses for clients
[Speaker Notes: Promotes collaboration with corporate clients. In the traditional software development process, a client will provide a specification for the software, and that will be implemented. The resulting implementation, when actually used, often reveals deficiencies in the original specification, which is expensive for the clients due to requiring a rewrite or scrapping the project. By frequent iterations each delivering usable software and receiving feedback, and not basing projects around a specification agreed upon at the beginning of the project, agile development attempts to mitigate these losses for the clients.]

---
Where is agile software development appropriate?
When various different end products could be good
When goals are unknown or changing
But less when goals are exactly known
[Speaker Notes: Agile software development is useful when the end goals of a project are not known, or have a possibility of changing. Conversely, it is less useful when the end goals are exactly known and guaranteed not to change. Thus, it is generally more useful for new projects, especially when there is a range of acceptable end products, than for projects with fixed goals (such as reimplementing an existing system while maintaining API compatibility).]

---
Two questions from the reading

---
Sources
Johnny Schneider. Understanding Design Thinking, Lean, and Agile. O’Reilly Media, 2007.
“Understanding Agile — In Simple Words” http://www.abodeqa.com/understanding-agile-in-simple-words/
“A Beginners Guide To Understanding The Agile Method” https://linchpinseo.com/the-agile-method/
“Agile & Waterfall Methodologies – A Side-By-Side Comparison” http://www.base36.com/2012/12/agile-waterfall-methodologies-a-side-by-side-comparison/
“Agile Development — Advantages, Disadvantages, and when to use it?” https://www.360logica.com/blog/agile-development-advantages-disadvantages-and-when-to-use-it/